

/home/ Work Log

ReadySetResource.com

# Implementation /home/ Work Log

| Entry | Description | Person | Date | Mins Spent |
| --- | --- | --- | --- | --- |
| 1 | Formatted the document | Aidan Marshall | 2/4/18 | 6 |
| 2 | Added the first 5 models | Aidan Marshall | 2/4/18 | 68 |
| 3 | Migrated them to the database | Aidan Marshall | 3/4/18 | 36 |
| 4 | Added ½ of the models | Aidan Marshall | 3/4/18 | 130 |
| 5 | Migrated them to the database | Aidan Marshall | 3/4/18 | 8 |
| 6 | Finished all models | Aidan Marshall | 5/4/18 | 344 |
| 7 | Migrated them to the database | Aidan Marshall | 5/4/18 | 14 |
| 8 | Started the home page | Aidan Marshall | 7/4/18 | 307 |
| 9 | Finished the home page | Aidan Marshall | 9/4/18 | 376 |
| 10 | Redesigned the \_Layout page | Aidan Marshall | 15/4/18 | 44 |
| 11 | Created the \_Dash layout | Aidan Marshall | 25/4/18 | 34 |
| 12 | Animated the home page | Aidan Marshall | 25/4/18 | 5 |
| 13 | Created the 2 settings pages | Aidan Marshall | 25/4/18 | 4 |
| 14 | Met with Graham and agreed on input checkers | Aidan, Graham | 30/4/18 | 5 |
| 15 | Added a donate button and view | Aidan Marshall | 14/5/18 | 43 |
| 16 |  | Aidan Marshall |  |  |
| 17 |  | Aidan Marshall |  |  |
| 18 |  | Aidan Marshall |  |  |
| 1434 | | | | |